tinfoil-studio

Product Requirements Document

AI Avatar Content Generation & Distribution Pipeline  —  MVP

Version: 1.0 ¦ Status: Active Timeline: 30 hours ¦ Target: MVP handoff Stack: FastAPI · PostgreSQL · React · Seedance 2.0 · Tripo3D · Upload-Post API Repo: github.com/koded/tinfoil-studio

01  —  OVERVIEW

tinfoil-studio is a lightweight, pipeline-first content generation platform that takes a brief (text prompt or reference image) and outputs a fully rendered social video — then posts it directly to one or more social media accounts with zero manual intervention.

The MVP covers a single avatar (Vera) across a single posting destination. The system is designed from day one to scale to multiple avatars and multiple accounts without architectural rework.

Core Loop (what this system does end-to-end): Brief (text / image) → Image Generation (Midjourney / DALL-E) → 3D Model (Tripo3D) → Video Generation (Seedance 2.0) → Post (Upload-Post API)

02  —  GOALS & NON-GOALS

Goals — MVP

- Generate a social-ready 9:16 video from a text prompt or reference image in under 2 hours

- Maintain visual character consistency (Vera) across every generated video

- Post generated video to at least one social account (Instagram Reels or TikTok) automatically

- Provide a minimal dashboard to submit briefs, preview output, and trigger posting

- Store generation history and job status in PostgreSQL

Non-Goals — MVP

- Multi-avatar support (Phase 2+)

- In-app video editing or trimming

- Analytics or engagement tracking

- Caption or hashtag AI generation (hardcoded templates for now)

- Mobile app

03  —  USER FLOW  (END-TO-END)

The operator (client or manager) interacts with the dashboard. The system handles everything downstream automatically.

Step 1  —  Submit Brief

- Operator opens dashboard, selects avatar (Vera), enters a text prompt or uploads a reference image

- Selects video duration (5s / 10s / 15s), aspect ratio (9:16 default), and target platform

- Optionally selects whether to use 3D model rendering in the output

- Clicks Generate — job is created in the DB with status: PENDING

Step 2  —  Image Generation

- If input is text: system generates a reference image via DALL-E 3 (or Midjourney if webhook available)

- Vera's character prompt template is prepended to every image generation request — this is how consistency is maintained

- Generated image is stored to local disk / S3 and URL saved to job record

Step 3  —  3D Model Generation (Optional)

- If 3D mode is enabled: image is sent to Tripo3D API (image-to-3D endpoint via fal.ai)

- GLB model file is returned — rendered preview frames are extracted and used as additional reference material for video generation

- This step is async (2–5 min) — job status updates to GENERATING_3D

Step 4  —  Video Generation

- Reference image (+ optional 3D render frames) sent to Seedance 2.0 via fal.ai / Segmind

- Vera's motion prompt template applied — controls camera movement, pacing, aesthetic

- Submit-poll-download async pattern: job status → GENERATING_VIDEO → VIDEO_READY

- Final video file downloaded and stored

Step 5  —  Review & Post

- Dashboard shows video preview — operator can approve or regenerate

- On approval: operator clicks Post, selects platform(s), optionally schedules a time

- Upload-Post API handles cross-platform video upload with correct encoding per platform

- Job status updates to POSTED — post URL saved to record

04  —  TECHNICAL STACK

Backend  —  FastAPI + PostgreSQL

- FastAPI for all API routes — async-first, fast enough for polling loops

- PostgreSQL via SQLAlchemy (async) — single jobs table tracks full pipeline state

- Redis for job queue if Celery is needed (optional for MVP — start with direct async calls)

- Background tasks via FastAPI BackgroundTasks (upgrade to Celery if needed in Phase 2)

- File storage: local disk for MVP, S3 bucket in production

Frontend  —  React + 21st.dev

- React (Vite) with 21st.dev component library for UI

- 4 pages only: Dashboard (brief submission), Job Status, History, Settings (API keys / avatar config)

- Polling-based job status updates (websocket upgrade post-MVP)

- Dark theme — matches Vera's aesthetic

External APIs

| Service | Provider | Use Case | Cost Estimate |
| --- | --- | --- | --- |
| Seedance 2.0 | fal.ai / Segmind | Image-to-video & text-to-video generation | $0.07–0.20/s at 480p–720p |
| Tripo3D v2.5 | fal.ai | Image-to-3D model generation | $0.20–0.40 per model |
| DALL-E 3 | OpenAI API | Text-to-image (character reference) | ~$0.04 per image (1024px) |
| Upload-Post | upload-post.com | Multi-platform video publishing API | Paid plan required for TikTok |

Note on Seedance 2.0 API access: The official ByteDance API is not yet publicly available. Use fal.ai or Segmind as the integration point — both expose Seedance 2.0 via standard REST with the same submit-poll-download pattern. Segmind pricing: $0.073/s (Fast, 480p) to $0.199/s (Standard, 720p).

05  —  DATA MODEL

Table: jobs

Single table for MVP. Each row represents one complete pipeline run.

| Column | Type | Description |
| --- | --- | --- |
| id | UUID | Primary key |
| avatar_id | VARCHAR | Avatar reference (e.g. 'vera') |
| prompt | TEXT | Original text prompt |
| input_image_url | TEXT | Uploaded or generated image URL |
| model_3d_url | TEXT | GLB file URL (null if 3D not used) |
| video_url | TEXT | Final generated video URL |
| post_url | TEXT | Social media post URL after publishing |
| platform | VARCHAR | Target platform (instagram / tiktok / youtube) |
| status | VARCHAR | PENDING → GENERATING_IMAGE → GENERATING_3D → GENERATING_VIDEO → VIDEO_READY → POSTED → FAILED |
| error_message | TEXT | Error details if status = FAILED |
| duration_seconds | INTEGER | Requested video duration |
| use_3d | BOOLEAN | Whether 3D model step is enabled |
| created_at | TIMESTAMP | Job creation time |
| updated_at | TIMESTAMP | Last status update time |

06  —  BACKEND API ENDPOINTS

POST /api/jobs

Create a new generation job and trigger the pipeline

- prompt: string — text description of the video content

- input_image: file (optional) — reference image upload

- avatar_id: string — defaults to 'vera'

- duration: integer — 5 / 10 / 15 seconds

- use_3d: boolean — enable 3D model step

- platform: string — instagram / tiktok / youtube

GET /api/jobs/{job_id}

Poll job status and retrieve all asset URLs

GET /api/jobs

List all jobs with pagination and status filter

- status: optional filter — e.g. VIDEO_READY

- limit / offset: pagination

POST /api/jobs/{job_id}/post

Trigger social media posting for a completed job

- platform: override platform if different from original

- scheduled_at: optional ISO datetime for scheduled posting

GET /api/avatars/{avatar_id}/config

Retrieve the character prompt template for an avatar

PUT /api/avatars/{avatar_id}/config

Update avatar prompt templates (visual, motion, caption)

07  —  AVATAR CONFIGURATION (VERA)

Vera's identity is stored as a config record in the DB, not hardcoded. This makes it trivial to add new avatars without code changes.

Vera's Prompt Templates

- visual_prompt — prepended to every image generation call. Describes Vera's appearance, lighting, style, colour palette

- Example: 'Vera, a hyper-realistic AI talent, dark studio lighting, fashion editorial style, sharp features, dark hair, contemporary wardrobe — '

- motion_prompt — prepended to every video generation call. Controls pacing, camera movement, energy

- Example: 'smooth cinematic motion, slow push-in, social-native pacing, vertical 9:16, high contrast, platform-optimised — '

- caption_template — static caption structure applied to every post. Includes placeholder slots for topic and hashtags

- hashtag_set — default hashtag pool per platform

08  —  BUILD PHASES  (30-HOUR MVP)

Each phase builds directly on the previous one. Do not skip ahead.

| Phase | Name | Deliverables | Timeline |
| --- | --- | --- | --- |
| Phase 0 | Project Setup | • Init FastAPI project with folder structure • Configure PostgreSQL + SQLAlchemy + Alembic • Create jobs table migration • Set up .env with all API keys • Init React + Vite frontend • Set up GitHub repo (tinfoil-studio) | Hr 0–3 |
| Phase 1 | Image Generation | • Integrate OpenAI DALL-E 3 API • Build POST /api/jobs endpoint (creates job, triggers image gen) • Apply Vera visual_prompt template to every request • Store image URL to job record • Frontend: Brief submission form (prompt + image upload) | Hr 3–8 |
| Phase 2 | Video Generation | • Integrate Seedance 2.0 via fal.ai or Segmind • Build submit-poll-download async loop in FastAPI BackgroundTasks • Pass generated image as reference input to Seedance • Apply Vera motion_prompt template • Download and store final video • Update job status through pipeline states • Frontend: Job status page with polling | Hr 8–16 |
| Phase 3 | 3D Model (Optional Path) | • Integrate Tripo3D v2.5 via fal.ai • Build conditional 3D step — only runs if use_3d=true • Extract rendered preview frames from GLB • Pass frames as additional Seedance reference input • Frontend: toggle for 3D mode on brief form | Hr 16–20 |
| Phase 4 | Social Posting | • Sign up for Upload-Post API (paid tier for TikTok support) • Integrate POST /api/jobs/{id}/post endpoint • Map platform names to Upload-Post API params • Build scheduling support (scheduled_at param) • Frontend: video preview + Approve / Post button | Hr 20–26 |
| Phase 5 | Polish & Handoff | • Dashboard history view (all jobs, status badges) • Error handling + FAILED state with retry button • Avatar config editor (visual/motion prompt editable from UI) • README with setup instructions + API key list • Deploy backend to Render, frontend to Vercel | Hr 26–30 |

30-Hour Rule: Phase 3 (3D Model) is the only optional phase. If time is running low, ship Phases 0–2 + 4–5 first. A working image-to-video-to-post pipeline is the core deliverable. 3D is a bonus.

09  —  FOLDER STRUCTURE

tinfoil-studio/
├── backend/
│   ├── app/
│   │   ├── api/          # FastAPI routers
│   │   ├── models/       # SQLAlchemy models
│   │   ├── schemas/      # Pydantic schemas
│   │   ├── services/     # AI API integrations
│   │   │   ├── image.py      # DALL-E 3
│   │   │   ├── video.py      # Seedance 2.0
│   │   │   ├── model3d.py    # Tripo3D
│   │   │   └── posting.py    # Upload-Post API
│   │   ├── config.py     # env vars + avatar templates
│   │   └── main.py
│   ├── migrations/       # Alembic
│   └── requirements.txt
├── frontend/
│   ├── src/
│   │   ├── pages/        # Dashboard, Status, History, Settings
│   │   ├── components/   # 21st.dev + custom
│   │   └── api/          # Axios client
│   └── package.json
├── .env.example
└── README.md

10  —  ENVIRONMENT VARIABLES REQUIRED

- OPENAI_API_KEY — DALL-E 3 image generation

- FAL_KEY — Seedance 2.0 + Tripo3D via fal.ai

- SEGMIND_API_KEY — alternative Seedance 2.0 provider

- UPLOAD_POST_API_KEY — social media publishing

- DATABASE_URL — PostgreSQL connection string

- INSTAGRAM_USER — Upload-Post account username for Instagram

- TIKTOK_USER — Upload-Post account username for TikTok

- STORAGE_PATH — local file storage path (or S3 bucket config)

MVP is complete when: A text prompt submitted in the dashboard results in a video posted to a real Instagram or TikTok account — with no manual steps in between.

Let's cook. 🔥